# Inspection Plan – Production Try-Out

28/10/2025, 09:43:27

Project: [Project Name]Version: [Version Number]Date: [Date]Owner: [Owner Name/Department]

### **Table of Contents**

1. Objectives

2. Scope

3. Reference Standards

4. Team & Responsibilities

5. Summary Schedule

6. Sampling Plan

7. Inspection Checklists7.1 Materials & Components7.2 Process7.3 Dimensional7.4 Functional/Electrical Tests7.5 Aesthetic/Finish

8. Measurement Equipment

9. Acceptance & Rejection Criteria

10. Non-Conformity Action Plan

11. Reporting & Dashboard

12. Risk Matrix

13. Annexes

### **1. Objectives**

The primary objective of this inspection plan is to ensure that the pilot production lot ([Product Name]) complies with all specified engineering drawings, functional requirements, and quality standards, specifically AQL 1.0 (Acceptable Quality Limit) as per ISO 2859-1. This process aims to identify and rectify any potential issues before mass production, thereby preventing costly rework, delays, and quality deviations.

### **2. Scope**

This plan covers the inspection activities for the production try-out of the [Product Name] manufactured at [Factory Name] in [Country].

- Product: [Product Name / Part Number]

- Factory: [Factory Name, Location]

- Country: [Country of Manufacture]

- Estimated Period: [Start Date] to [End Date]

- Try-out Volume: [Specify number, e.g., 50–200] pieces.

### **3. Reference Standards**

The following standards and requirements serve as the basis for this inspection plan:

- ISO 2859-1 (Sampling procedures for inspection by attributes – Part 1: Sampling plans indexed by acceptable quality limit (AQL) for lot-by-lot inspection)

- ISO 9001 (Quality management systems – Requirements)

- [Applicable EN/IEC Standards, e.g., EN 60335 for appliances, IEC 60950 for IT equipment]

- Customer requirements and specifications document: [Document Name/ID]

### **4. Team & Responsibilities**

- Local Quality Engineer (Factory/Third-Party): [Name/Company]

- Oversees on-site inspection, data collection, and initial non-conformity identification.

- Ensures adherence to the inspection plan.

Third-Party Inspector (if applicable): [Name/Company]

- Conducts independent verification and provides impartial reports.

Project Manager (Brazil): [Name]

- Oversees overall project, approves deviations, and communicates with customer.

- Receives and reviews inspection reports.

### **5. Summary Schedule**

- Pre-production Meeting & Checklist Review: [Date]

- Pilot Run Start: [Date]

- Pilot Run Inspection & Data Collection: [Date] – [Date]

- Initial Non-Conformity Review & Correction Plan: [Date]

- Corrective Actions Implementation & Verification: [Date] – [Date]

- Final Try-out Report & Mass Production Release Decision: [Date]

### **6. Sampling Plan**

The sampling plan for this try-out will follow ISO 2859-1 (AQL) for inspection by attributes, General Inspection Level II.

- AQL (Acceptable Quality Limit):

- Critical Defects: [Specify, e.g., 0.0]

- Major Defects: [Specify, e.g., 1.0]

- Minor Defects: [Specify, e.g., 2.5]

Sample Size (n) and Acceptance/Rejection Numbers (Ac/Re):

- Based on lot size (try-out volume), determine sample size and corresponding Ac/Re numbers from ISO 2859-1 tables.

Process Capability (Cp/Cpk):

- Target Cp/Cpk: ≥ 1.33 for critical characteristics. Data for calculation will be collected on [Number] key dimensions/parameters.

### **7. Inspection Checklists**

Detailed checklists will be used for each inspection stage.

#### **7.1 Materials & Components**

- Incoming Inspection: Verify raw materials and components against specifications.

- Material type and grade (e.g., [Plastic Resin Type], [Metal Alloy Type])

- Supplier documentation (Material Safety Data Sheets - MSDS, Certificates of Analysis - CoA)

- Quantity verification

- Visual inspection for damage or defects

- Color, texture, and finish matching reference samples

#### **7.2 Process (In-process Inspection)**

- Monitoring Key Process Parameters:

- Temperature settings (e.g., [Molding Temperature], [Curing Temperature])

- Pressure (e.g., [Injection Pressure])

- Cycle time (e.g., [Molding Cycle Time])

- Torque values (e.g., [Fastening Torque])

- Adherence to work instructions and standard operating procedures (SOPs)

- Tooling condition and maintenance records

#### **7.3 Dimensional Inspection**

- Key Dimensions Measurement: Verify critical dimensions using appropriate equipment.

- Outer dimensions (Length, Width, Height)

- Hole diameters and positions

- Wall thickness

- Tolerances: [Specific tolerance range, e.g., ± 0.1 mm]

- Equipment: Calipers, Micrometers, Go/No-Go Gauges, CMM (Coordinate Measuring Machine) for complex geometries.

#### **7.4 Functional/Electrical Tests**

- Product Performance Verification:

- Power-on test, LED functionality

- Button/switch actuation and response

- Connectivity tests (e.g., USB, Bluetooth, Wi-Fi)

- Load testing (e.g., weight bearing capacity for structural parts)

- Voltage, current, resistance measurements for electrical products

- Sound/vibration levels

#### **7.5 Aesthetic/Finish Inspection**

- Visual Assessment: Evaluate surface quality and appearance.

- Presence of scratches, dents, or chips

- Color consistency against golden sample

- Surface texture and gloss level

- Print quality and legibility of markings

- Absence of burrs, flash, or sharp edges

- Alignment and fit of assembled parts

### **8. Measurement Equipment**

All measuring equipment used during the inspection process must be properly calibrated and have valid calibration certificates attached (see Annexes).

- [List specific equipment, e.g., Digital Calipers, Micrometers, CMM, Multimeter, Torque Wrench]

### **9. Acceptance & Rejection Criteria**

Defects will be classified and assessed based on the following criteria:

- Critical Defects: Rendering the product unsafe, non-compliant with regulations, or completely non-functional. (AQL: [Specify, e.g., 0.0])

- Major Defects: Rendering the product non-functional or significantly reducing its usability/marketability. (AQL: [Specify, e.g., 1.0])

- Minor Defects: Aesthetic or minor deviations that do not affect functionality or safety. (AQL: [Specify, e.g., 2.5])

Any lot exceeding the Acceptable Quantity Limit for any defect category will be rejected.

### **10. Non-Conformity Action Plan**

Upon identification of a non-conformity:

1. Containment: Isolate affected products/components to prevent further processing or shipment.

2. Correction: Implement immediate fixes (e.g., rework, repair, sort).

3. Corrective Action (Root Cause Analysis): Determine the root cause of the non-conformity.

4. Preventive Action: Implement measures to prevent recurrence (e.g., process adjustment, tooling modification, training).

5. 8D Report: Document the non-conformity and the 8 disciplines for problem-solving (see Annexes for template).

6. Verification: Verify the effectiveness of implemented corrective actions.

7. Reporting: Communicate findings and actions to the project manager and relevant stakeholders.

### **11. Reporting & Dashboard**

A comprehensive report will be generated after the try-out, including:

- Photo Report Template: Visual documentation of inspections, defects, and corrective actions.

- Key Performance Indicators (KPIs):

- Defects % (by category: Critical, Major, Minor)

- Cp (Process Capability) for critical dimensions

- Cpk (Process Capability Index) for critical dimensions

- Lead Time (from start of pilot run to acceptance)

- Cost of Quality (e.g., rework cost, scrap rate)

Summary of Findings & Recommendations: Detailed analysis of results and proposed actions.

### **12. Risk Matrix**

A risk assessment will be performed before and after implementing proposed actions to identify, evaluate, and mitigate potential risks during try-out and subsequent mass production.

| Risk Category | Potential Risk | Probability (Before) | Impact (Before) | Probability (After) | Impact (After) | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| Product Design | Design flaws causing functional issues | [e.g., Medium] | [e.g., High] | [e.g., Low] | [e.g., Medium] | [e.g., DFM review, Prototyping, FEA] |
| Manufacturing Process | Inconsistent process leading to quality variations | [e.g., Medium] | [e.g., High] | [e.g., Low] | [e.g., Medium] | [e.g., Process FMEA, SPC implementation, Operator Training] |
| Material/Components | Sub-standard materials/components | [e.g., Low] | [e.g., Medium] | [e.g., Very Low] | [e.g., Low] | [e.g., Approved Supplier List, Incoming QC, Material CoA] |
| Factory Capacity | Production bottlenecks or delays | [e.g., Low] | [e.g., Medium] | [e.g., Low] | [e.g., Low] | [e.g., Capacity audit, Buffer stock] |
| Logistics/Shipping | Damage during transit | [e.g., Low] | [e.g., Medium] | [e.g., Low] | [e.g., Low] | [e.g., Robust packaging, Drop tests] |

### **13. Annexes**

- Process Flow Diagrams

- Excel Inspection Checklist (detailed for each section)

- 8D Report Template

- Calibration Certificates of Measurement Equipment

- Product Specifications & Engineering Drawings

Page 1 of [Total Pages]